Lesson 9
(Review / Iterate + Temperature)

---
Target for Today!
- Design Thinking: Review & Iterate
- Learn how to use Temperature Sensor

---
Design Thinking Process
Empathize
Define
Ideate
Prototype
Test
Refine

---
Review / Iterate
- Review Your Problem Statement & Solution
- Refine or Re-Iterate until happy with solution
- Solution must solve a well-defined problem
- And be doable!
  - Time Limitations
  - Hardware / Cost
  - Complexity

---
Lite Project Management
- Break down solution to multiple components
- List steps to complete each component
Stroke Patient Game
Mblock Game
Game Design
Art (Background, Characters, Props)
Coding Sprites
Testing / Refinement
Electronics / Hardware
Hardware Design
Wiring (Potentiometer, LEDs)
Packaging
Coding Arduino Device
Testing / Refinement
Presentation Prep

---
Lite Project Management
Table With Dependencies
Stroke Patient Game
ID	Description	Completion Date	Dependency (ID)
1	Mblock Game	23 April 2020
2	Game Design	26 March 2020
3	Artwork	9 April 2020
4	Coding Sprites	16 April 2020
5	Testing	23 April 2020	8
6	Electronics & Hardware	23 April 2020
7	Hardware Design	2 April 2020	2
8	Wiring (Potentiometer, LEDs, etc)	9 April 2020
9	Packaging	16 April 2020	8
10	Coding Arduino Device	16 April 2020	8
11	Testing	23 April 2020	4
12	Presentation Preparation	23 April 2020

---
Lite Project Management
- Commit to Certain Milestones (work backwards)
  - Finish Design by …
  - Finish Coding by …
  - Start Testing by …
  - Presentation on ________

---
Lite Project Management
- Figure out what you need to get project done, and by when
  - Parts
    - Cardboard
    - Wood
    - Other - propellers, gears, levers, etc
  - Tools
    - Glue gun
    - Soldering iron
    - Paint
    - Other – scissors, tape, hammer/nails, saw, etc

---
Refinement & Iteration
- No product ever gets made in one iteration
- Testing & Refinement should be expected and built-in
- Always keep a skeptical, critical mindset
  - Will this actually work?
  - How can this be improved?
  - Did I test every circumstance?

---
Refinement & Iteration
- Beta Testing / User Testing
- Let others to review, test and critique your design/product
  - Analyze all critiques
  - Decide if it’s appropriate and worth making a change over
  - Not all criticism mandates design changes...

---
Refine / Review
Worksheet
Review / Refine (2-5 min)
Pitch idea to teachers, listen to critique, and refine problem statement & solution, if necessary
Project Management (15 min)
List your design components
List steps to complete each component
Analyze dependencies
Schedule dates to complete all work by _______

---
ALP Project
Keep what you have written!
You’ll need to include it into your ALP Project write-up.

---
Temperature Sensor
Looks just like our transistor...

---
Temperature Sensor
- Model: TMP36
- Range: -40°C to 150°C
- Uses semi-conductors to measure temperature
- Outputs an analog voltage

---
Temperature Sensor
Pins Connections
Sensor	Arduino
Vcc	5V
Out	Any Analog (A0 - A5)
Gnd	Gnd
Vcc
Gnd
Out

---
Temperature Sensor
Read using “read analog pin”

---
Temperature Sensor
Calculate temperature:
- Convert analog reading to voltage (mV)
- Convert voltage to °C
  Temperature = (mVoltage – 500mv) / 10

---
Temperature Sensor
- Plot Sensor Temperature on the screen
  - You can make it a timeline
  - Sprite can just Say current temperature
  - Anything else...

---
Active Buzzer
Pins Connections
Buzzer	Arduino
+	Any I/O (Pin 2 to 12)
-	Gnd
- Doesn’t require a resistor
- Cannot be reversed
- Plays only a single tone, cannot control tone or play music

---
Challenge : Heat Alert
Challenge
- Measure Temperature
- Turn on Alarm When Too Hot!
  - When sensor passes a threshold
- Test the Temperature sensor to see what should constitute a heat alert.
  (Hint: Also cold alert...)

---
Copyright
Created by A Posteriori LLP
Visit http://aposteriori.com.sg/ for more tips and tutorials
This work is licensed under a Creative Commons Attribution-ShareAlike 4.0 International License.